# Diamond Cutter Translation Tool Daily Digest #10 — Tuesday, September 22 2026

Covers Friday the 18th and today. There was no work over the weekend or on Monday, and this digest says so rather than spreading two days across five.

Headline. The aligned dictionary passed fifty thousand attested links. Along the way it found something that matters more than the milestone: a keying error in one line of a course text had created its own entry in Geshe Michael’s dictionary, and that entry then vouched for the error when the error was checked. It has now happened twice, and the second one was found on purpose, by applying the first one’s lesson as a test.

I also found that I had been over-estimating the remaining work by a factor of ten, which is the most useful thing in this digest.

## What got done

### A defect that wrote its own dictionary entry, and then cleared itself

Course 5, line 335, spells the fourth non-virtue as ma byin lan. The correct spelling is ma byin len — “taking what is not given”. The proof is not a judgement call: the same root verse is restated in prose two lines later and spells it correctly, another line of the same course spells it correctly, and across everything we hold the correct spelling appears in fourteen places in seven courses while the wrong one appears in two — this line, and one re-ingested copy of the same file.

Two independent readers cleared the line anyway, and they cleared it for a reason that sounds excellent: the misspelling is a headword in the dictionary. It has a definition. It is marked as attested.

Its record of where it occurs lists exactly those two places — this line and its copy. The entry was built from the error. So the error now launders itself: anyone who checks the spelling against the dictionary finds it confirmed, because the dictionary learned it here.

The correct sibling entry carries its Sanskrit, a scholarly gloss, and thirteen occurrences across seven courses. The two sit side by side.

Then it happened again, and this time we went looking. Line 346 of the same course writes one phrase two different ways twenty words apart. Applying the same test: the rarer spelling is also its own dictionary headword, also built from exactly the four places that carry it. That one is recorded as a variant rather than a fault, because unlike the first it does appear in two genuinely independent documents — and the entry says which half is certain and which is not.

Why this matters beyond two words. The rule we now work by: before letting a reference work settle a question, ask what that reference work was built from. An entry whose entire evidence is the line you are auditing is not evidence. It is an echo. Both entries are recorded by number so that whoever cuts the next dictionary release can decide whether to retire them.

### The work remaining is ten times smaller than I said it was

This is a correction to my own figures and it is the most practical item here.

I had been sizing the reading against everything we hold — forty-two thousand passages. The standing instruction is the eighteen courses, which is nine thousand. Subtract Course 13, which is set aside because its English is paired with the wrong Tibetan, subtract what is already read, and subtract the passages whose text is exactly identical to something already read — Course 16 is half duplicate, Course 7 a fifth — and what actually remains to be read is about four thousand passages, not forty-two thousand.

Both of those corrections are free and mechanical. Duplicate passages do not need a second reading; they need copying, and we already have evidence that is safe — two hundred and twenty-three comparable duplicate pairs already read independently agree completely, two hundred and twenty-two of them perfectly.

I would rather report this as my own error than let a wrong number keep shaping decisions about what this costs.

### Fifty-three lines of the help text broke a rule, because the checker was told not to look there

In July the rule was set that Geshe Michael is to be named rather than pronouned. A check enforces it across the program, the documents and the digests. It excluded one folder — correctly, because that folder holds the dictionary and the corpus, which are nobody’s to edit.

That folder also holds the help text the program shows on screen, and the blanket exclusion hid fifty-three lines in it — more than the whole rest of the project put together. Fifty-one are fixed. Two are correct as they stand and are recorded with reasons: one refers to the scholar who gave us a licence in writing, and one is a worked example about nobody in particular.

The lesson is the ordinary one: a check that skips what the reader actually sees is pointed the wrong way.

### Three copies of the manual had been describing an older program since August

Chasing the above turned up three distribution copies of the user manual, nearly two thousand lines, untouched since the 22nd of August while the manual itself moved under them. They were advertising a smaller program — no keyboard reading controls, no second pronunciation system, no glossary links — and one of them told the reader to open a pane that had been renamed weeks earlier.

They are generated from the real manual now, and a check compares them to a fresh generation, so they cannot drift again.

### The checks themselves: thirteen of seventeen findings closed

Last week’s audit of our own checks found seventeen faults in them. Thirteen are now closed, each proved by deliberately breaking the thing it watches and confirming it complains. Four remain and are named so nobody has to hunt.

Two are worth reporting plainly because they were faults of mine. One check had been quietly certifying that our build records came from a clean source tree when it was structurally incapable of ever saying so. And one limit I set myself — in the very commit that fixed that check — was set one notch above what it actually measured, which is a notch of room for something to go wrong unnoticed. Both are fixed, and a check now refuses any limit set above its own measurement.

## Adam’s decisions and actions

- Asked for the cost of the aligned dictionary to come down, which produced the ten-fold correction above.

- Decided that the new structured-decision model we looked at will be used to check the dictionary once it is complete, rather than to build it.

- Asked for a title-translation protocol — ornamental versus descriptive titles, and which comes first — a hover-for-English reading view across Geshe Michael’s translations, and a folio-to-English-pages estimator. All three are filed with measurements attached.

- Paused the reading mid-batch, which is recorded along with the one piece of work that must not be trusted when it resumes.

## Numbers

| Attested alignment links banked | 50,370 |
| --- | --- |
| Course 5 alignment | 366 of 511 segments |
| Pages read to the full standard | 578 |
| Source-document defects on record | 298 |
| New defects recorded since the last digest | 17 |
| Automatic checks, all passing | 128 |
| Audit findings closed of seventeen | 13 |
| Dictionary and corpus data changed | none |

## Open questions for leadership

- Whether our texts may be sent to an outside service. The checking pass described above would mean Geshe Michael’s English and the Tibetan leaving our own machines for a commercial provider. I have not done this and will not without a decision. It is not a technical question.

- Who applies the dictionary work order, and when. Unchanged from the last digest and still waiting: six hundred and twenty-seven mechanical spelling corrections and seven hundred and fifty-five needing a reader. The corrections cannot be made here — we import the dictionary rather than own it.

- The two dictionary entries built from errors, above. Retiring them is a decision for whoever cuts the next release, not for us.

- What “all of Geshe Michael’s translations” means. The aligned passages are a portion. Establishing what is missing needs the organisation’s records.

## Next

- The free savings first: read the eighteen courses rather than everything, and copy the duplicate passages instead of re-reading them.

- Then Course 5 onward from 367, with the one untrusted passage re-read.