# Diamond Cutter Translation Tool — daily digest, Monday 8 September 2026

Headline. Adam paused the dictionary-alignment campaign and redirected the project toward a public release in about two weeks; by end of day the whole application had been inventoried function by function, and the release plan is written.

## What got done

- Alignment campaign brought to a clean stopping point. Course 5 (Abhidharmakosha IV with Gendun Drup’s commentary) reached 165 of 511 segments aligned, every landing passing the full 17-gate battery. Five more text errata in the source files were confirmed by an independent skeptic pass and filed (the register now holds 182). The campaign ledger records exactly where work stopped and what is still open for Geshe Michael’s ruling.

- Reading pane improvement. The document’s file name and folder now appear along the top of the Overlay reading pane, so a reader with several volumes open can see which text is showing. Built, self-tested, committed.

- Release plan written (docs/RELEASE_PLAN_2026-09.md): a two-week path — week one, a person walks every function of every pane and marks it ship / hide / fix / relabel, while the licence, defect-intake and update-channel questions are settled in parallel; week two, fixes, the gated press, a clean-Mac test, and the first releases on GitHub.

- Weekly dictionary updates designed. Adam’s intent is to publish an updated dictionary every week after release. The plan specifies a data release on GitHub with a small manifest file, and inside the app a daily check, a desktop notification when a new dictionary exists, and a one-click install that verifies the download before anything is replaced. It builds on the import path the app already has, which the audit found needs hardening first.

- The audit itself. Twenty-nine inventories were generated by reading the source, covering all 22 panes plus the menus, settings, help and search palette: roughly 700 user-visible functions, each with its code location, whether an automated test covers it, and its risks. About 60% have no automated test today. That list is what the release walk works from.

## Adam’s decisions and actions

- Paused dictionary alignment to prioritise shipping; set a two-week target for a public release.

- Decided on weekly dictionary updates after release, distributed through GitHub, with desktop notification to users.

- Asked for the file path and title to be shown over the reading pane (done same day).

- Instituted this daily digest for leadership.

## Numbers

|  | Before today | End of day |
| --- | --- | --- |
| Course 5 segments aligned | 147 / 511 | 165 / 511 |
| Errata filed in the register | 177 | 182 |
| Panes with a function inventory | 0 | 22 of 22 (+ menus) |
| Automated test suites | 101 | 101 |

## Open questions for leadership

- A licence for the project’s own code — the app cannot be released publicly without one.

- The source is already public on GitHub under Adam’s account (shared 25 August) but is two weeks behind; decide whether it moves to the ALL organisation before the release.

- An Apple Developer ID for a notarised install, or accept right-click → Open for the first release.

- Whether the 24 bundled data layers whose terms are still open may ship in a public download.

## Tomorrow

Begin the pane-by-pane walk with Adam, starting with the Overlay reading pane (118 functions), recording a disposition for each.